# K-ERP SaaS Platform

8-Phase Parallel Development Plan

Go + Python Hybrid Architecture

Version: 0.2.0

Date: 2026-01-17

# 1. Project Overview

## 1.1 Project Summary

| Item | Description |
| --- | --- |
| Project | K-ERP SaaS Platform |
| Target | Korean SMBs (Revenue 1B~100B KRW) |
| Architecture | Go + Python Hybrid |
| Duration | 12 months (MVP: 6 months) |

## 1.2 Tech Stack

| Layer | Technology |
| --- | --- |
| Backend | Go 1.22+ (Gin) + Python 3.11+ (gRPC) |
| Frontend | React 18 + TypeScript + Vite |
| Database | PostgreSQL 16 + Redis 7 + NATS JetStream |
| Container | Docker + Kubernetes |

# 2. 8 Phase Parallel Development

| Phase | Name | Agent | Terminal | Duration |
| --- | --- | --- | --- | --- |
| 1 | Infrastructure & DevOps | @ops | T1 | Week 1-2 |
| 2 | Database & Schema | @db | T2 | Week 1-3 |
| 3 | Go Core API | @go | T3 | Week 2-4 |
| 4 | Go Business Modules | @acc | T4 | Week 3-8 |
| 5 | Python Tax Scraper | @tax | T5 | Week 4-8 |
| 6 | Python Insurance EDI | @hr | T6 | Week 5-10 |
| 7 | Frontend | @react | T7 | Week 4-12 |
| 8 | Integration & Testing | testing | T8 | Week 6-12 |

# 3. Remote Development Server

## 3.1 Server Information

| Item | Value |
| --- | --- |
| Host | wsl-48-246 (61.245.248.246:5022) |
| User | blackpc |
| Path | /home/blackpc/saas-kerp |
| Domain | erp.abada.kr |
| OS | WSL2 Ubuntu |
| RAM | 94GB (91GB available) |
| Disk | 950GB available |

## 3.2 Service Ports

| Service | Port | Language |
| --- | --- | --- |
| Go API Server | 8080 | Go |
| Tax Scraper (gRPC) | 50051 | Python |
| Insurance EDI (gRPC) | 50052 | Python |
| PostgreSQL | 5432 | - |
| Redis | 6379 | - |
| NATS | 4222 | - |

# 4. Security Checklist

## 4.1 Authentication & Authorization

- JWT Token - Access: 15min, Refresh: 7days

- MFA - TOTP support

- Password - bcrypt hashing

- RBAC - Role-based permissions

## 4.2 Data Security

- TLS 1.3 for all connections

- mTLS for Go-Python gRPC communication

- AES-256 encryption for PII

- Row-Level Security (RLS) for multi-tenancy

## 4.3 Government Integration Security

- SEED-CBC - Hometax, NPS, EI, WCI

- ARIA-CBC - NHIS (Health Insurance)

- PKCS#7 - Digital signature

- Certificate - Secure storage

# 5. Commands Reference

## 5.1 Skills (Slash Commands)

| Command | Description |
| --- | --- |
| /api {name} | Go REST API scaffolding |
| /grpc {name} | gRPC Proto/code generation |
| /provider {name} | Provider pattern implementation |
| /sqlc {name} | sqlc query generation |
| /py {name} | Python gRPC service |
| /test {name} | Test code generation |
| /db {name} | DB migration |
| /deploy {env} | Deploy to environment |
| /status | Show development status |

## 5.2 Agents

| Agent | Specialty |
| --- | --- |
| @go | Go development specialist |
| @py | Python gRPC specialist |
| @react | React frontend specialist |
| @acc | Accounting domain expert (K-IFRS) |
| @tax | Tax invoice specialist (Hometax, Popbill) |
| @hr | HR/Payroll specialist (4대보험 EDI) |
| @db | Database architect (PostgreSQL, RLS) |
| @ops | DevOps specialist (Docker, K8s) |

--- End of Document ---